Testing & Quality Assurance Strategy

Verification model, test pyramid, document fixtures, browser coverage and release gates

| Field | Value |
| --- | --- |
| Version | 0.1 — Baseline |
| Date | 24 September 2026 |
| Status | Implementation planning baseline |
| Project | Document & File Platform |

# 1. Quality Definition

A tool is not 'working' because it returns a file. It is working only when the output is valid, preserves the properties the operation promises, fails safely on unsupported input, respects privacy boundaries and behaves consistently across supported browsers/devices.

# 2. Test Layers

| Layer | Scope | Primary tools |
| --- | --- | --- |
| Static quality | Type checking, linting, formatting, Python type/lint checks | TypeScript compiler, ESLint, Python lint/type tooling |
| Unit | Pure functions, page-range parsing, tool registry, validation, engine adapters | Vitest for TS; pytest for Python |
| Component | Upload, privacy indicator, organizer, progress/result states | React component tests where valuable |
| Integration | Browser PDF wrappers; FastAPI + engine adapters; file lifecycle | Vitest/pytest + fixture corpus |
| End-to-end | Real user journeys in actual browser engines | Playwright |
| Security/privacy | Upload abuse, cross-job access, network leakage, cleanup | Automated + targeted manual tests |
| Performance | Browser memory/CPU, server latency/resource use, CWV | Benchmarks + browser tooling |
| Visual/accessibility | Responsive regressions, keyboard/screen reader semantics | Playwright screenshots + axe/manual review |

# 3. Browser Matrix

Playwright supports Chromium, Firefox and WebKit projects and device emulation; this makes it the E2E baseline.

| Tier | Coverage |
| --- | --- |
| CI every PR | Chromium desktop + a representative mobile Chromium project for smoke/core journeys |
| CI main/release | Chromium, Firefox, WebKit; mobile Chrome and mobile Safari emulation |
| Manual release | Current stable Chrome/Edge on Windows; Safari/iPhone spot check when physical access is available; Android Chrome spot check |

# 4. Fixture Corpus

Minimal one-page PDFs; multi-page text PDFs; image-heavy scans; mixed portrait/landscape; rotated pages; embedded fonts; forms/annotations; metadata-rich files.

Representative DOCX: headings, tables, images, lists, headers/footers, page breaks, common fonts.

Corrupt/truncated PDFs, password-protected PDFs, malformed DOCX/ZIP, wrong-extension files, zero-byte files.

Large-page-count and large-image stress fixtures; carefully controlled decompression-bomb test fixtures.

Golden expected outputs for deterministic operations such as merge/order/rotation/page extraction.

# 5. Tool Acceptance Tests

| Tool | Minimum acceptance |
| --- | --- |
| Merge | Output opens; page count=sum inputs; page order exact; orientations retained; source files unchanged. |
| Split | Requested ranges only; invalid ranges rejected; grouped outputs valid. |
| Organize | Thumbnail order matches exported order; keyboard reorder works. |
| Extract/Delete | Exact selected/remaining pages; cannot delete every page unless behavior explicitly supports empty output. |
| Rotate | Requested pages only; output reopens with correct rotation. |
| Images→PDF | Image order, orientation/page-fit settings, mobile flow, valid PDF. |
| PDF→JPG | Correct page count, orientation and image output; multi-page download works. |
| PDF→Text | Known text recovered in sensible order; scanned PDF does not falsely claim extraction. |
| Metadata | Targeted metadata removed; visible page content not altered; limitation messaging shown. |
| Compress | Output valid; measured size result truthful; quality profile tested; no 'compression' success if output grows without disclosure. |
| Word→PDF | Representative layout fidelity, fonts/images/tables, valid PDF. |
| PDF→Word | Benchmark-based fidelity threshold; move out of MVP if quality gate fails. Outcome: gate not met in M5B; deferred to V1.1 (ADR-027). |

# 6. Privacy Tests

Intercept network requests during every LOCAL tool E2E test and assert document bytes are never sent to processing endpoints.

Verify analytics payloads contain no file bytes, extracted text or raw sensitive filenames.

Verify server outputs expire and stale-job janitor/lifecycle removes artifacts.

Attempt cross-job downloads with another job token/ID and require denial.

# 7. Security Tests

OWASP recommends extension allowlists, independent file-type validation, generated storage filenames, size limits, storage outside webroot/separate systems where possible, and keeping parsing libraries securely configured and current.

Path traversal and command metacharacters in filenames/options.

Magic-byte mismatch and spoofed Content-Type.

ZIP expansion limits for DOCX; oversized/complex input; process/output explosion.

Worker timeout, memory exhaustion and forced termination cleanup.

XSS payloads in filenames, metadata and extracted text.

Rate/concurrency limit tests for server tools.

Dependency/container vulnerability scanning in release pipeline.

# 8. Performance Benchmarks

| Benchmark | Purpose |
| --- | --- |
| 10/50/100+ page structural PDF operations | Set browser limits and detect nonlinear memory/time behavior. |
| Image-heavy PDF on mid-range mobile | Determine practical local-processing threshold. |
| PDF.js thumbnail rendering | Tune concurrency/lazy rendering. |
| LibreOffice conversion corpus | Set server timeout/memory and fidelity expectations. |
| Compression corpus | Define truthful profiles and decide implementation. |
| Cold-start processor | Validate cheapest deployment class. |

# 9. CI Quality Gates

Install dependencies from lockfiles.

Lint/type-check web and processor code.

Run unit and integration suites.

Build Next.js production bundle and processor container.

Run security/dependency checks.

Run Chromium smoke E2E on pull requests.

On main/release, run expanded Playwright browser matrix and fixture suite.

Publish test reports/artifacts for failures; block release on required gate failure.

# 10. Release Exit Criteria

All P0 requirement-linked tests pass.

No unresolved critical security issue; no known cross-user/privacy breach.

Core local tools pass network-leakage assertions.

Supported browser smoke matrix passes.

Conversion fidelity spikes have explicit GO/DEFER decisions.

Cleanup/retention tests pass on success, failure and timeout.

Accessibility critical journeys pass automated checks plus keyboard manual review.

No severe layout shift or task-blocking performance regression.

# 11. Defect Severity

| Severity | Definition | Release effect |
| --- | --- | --- |
| S0 | Security/privacy exposure, data cross-access, destructive behavior | Immediate block/incident |
| S1 | Core tool unusable or corrupt output for common valid input | Release block |
| S2 | Important degradation with workaround | Fix before release unless explicitly accepted |
| S3 | Minor visual/copy/edge issue | May schedule after release |

# 12. Traceability

Tests should reference SRS IDs in names/metadata where practical, e.g. FR-MRG-003. Each P0 FR and launch-critical NFR must map to at least one automated or documented manual test.

# 13. External Basis

Playwright official documentation: multi-browser projects support Chromium, Firefox, WebKit and mobile/device configurations.

OWASP File Upload Cheat Sheet: layered upload validation, generated filenames, limits and secure storage guidance.

# 14. Decision

APPROVED QA DIRECTION: build quality into every feature slice; maintain a reusable document fixture corpus; require real output validation rather than UI-only tests.