Development Roadmap & Backlog

Implementation sequence, epics, milestones, definition of done and coding order

| Field | Value |
| --- | --- |
| Version | 0.1 — Baseline |
| Date | 24 September 2026 |
| Status | Implementation planning baseline |
| Project | Document & File Platform |

# 1. Delivery Strategy

Build vertically, not by creating every page and then every backend. Each slice should become genuinely usable and tested. The first objective is a production-quality foundation plus one representative local tool and one representative server tool; then reuse those patterns.

# 2. Milestones

| Milestone | Outcome |
| --- | --- |
| M0 — Repository/Foundation | Monorepo, quality tooling, CI, docs/ADR, design tokens, basic app shell. |
| M1 — Product Shell | Homepage, tool registry, All Tools, ToolShell, privacy indicators, legal/trust placeholders. |
| M2 — Local PDF Core | Merge + page-operation engine; PDF.js previews; browser worker strategy. |
| M3 — Local Tool Family | Split, organize, extract, delete, rotate, images→PDF, PDF→JPG, PDF→Text, metadata. |
| M4 — Server Processing Core | FastAPI, job contract, isolated workspace, limits, cleanup, health, Word→PDF. |
| M5 — Hard Tools / Spikes | Compression benchmark/implementation; PDF→Word GO/DEFER decision. |
| M6 — Content/SEO | All canonical tool pages, Learn system, initial guides, sitemap/robots/metadata. |
| M7 — QA/Hardening | Fixture corpus, cross-browser E2E, accessibility, security, performance, privacy verification. |
| M8 — Staging/Launch | Production deployment, monitoring, Search Console/analytics, legal copy, launch gate. |
| M9 — Monetization Readiness | AdSense application/integration only after product/content readiness; conservative ad slots. |

# 3. Epics

| Epic | Scope |
| --- | --- |
| E01 Foundation | Workspace/package manager, Next.js, FastAPI, lint/type/test, CI, env/config. |
| E02 Design System | Typography, tokens, buttons, alerts, ToolShell, file picker, progress/result. |
| E03 Tool Registry | Routes, categories, privacy mode, limits, related tools, metadata. |
| E04 Browser PDF Engine | pdf-lib/PDF.js wrappers, Web Workers, object URL lifecycle. |
| E05 Page Operations | Merge/split/reorder/extract/delete/rotate. |
| E06 Conversion Local | Images→PDF, PDF→JPG, PDF→Text, metadata. |
| E07 Processor API | Job schema, upload, validation, engine adapter, cleanup, auth capability. |
| E08 Office Conversion | LibreOffice container + Word→PDF; PDF→Word spike. |
| E09 Compression | Benchmark and implementation with truthful result reporting. |
| E10 SEO/Content | Static content model, guides, internal links, canonical/sitemap/robots. |
| E11 Observability | Safe analytics, structured logs, errors, uptime/health. |
| E12 Security | Limits, isolation, rate control, CSP/headers, dependency scans. |
| E13 QA | Fixtures, unit/integration/E2E, browser matrix, accessibility/performance. |
| E14 Deployment | Staging/prod, DNS/TLS, rollback/runbooks. |

# 4. Recommended Build Order

Create repository and monorepo skeleton; install only baseline dependencies.

Implement tool registry before individual tool pages so metadata/privacy/routes share one source of truth.

Build design-system primitives and one generic ToolShell.

Implement Merge PDF as the first end-to-end local tool.

Add PDF.js thumbnail infrastructure and expand into the page-operation family.

Implement Images→PDF, PDF→JPG, PDF→Text and metadata removal.

Build FastAPI processing service and Word→PDF as the first server tool.

Run compression and PDF→Word technical spikes; freeze GO/DEFER decisions.

Complete SEO/content surfaces and initial guides.

Run full hardening/QA; deploy staging; close launch gates.

Launch without ads if necessary; enable monetization only when ready.

# 5. First Sprint Backlog

| ID | Task | Done when |
| --- | --- | --- |
| DEV-001 | Initialize GitHub monorepo | Web and processor folders build locally; README setup works from clean clone. |
| DEV-002 | Configure TypeScript/lint/format/test | CI can fail on quality errors. |
| DEV-003 | Initialize FastAPI processor | Health endpoint + pytest smoke; container builds. |
| DEV-004 | Create tool registry schema | Merge tool record drives route metadata, category and LOCAL privacy state. |
| DEV-005 | Create design tokens/base layout | Header/footer/typography responsive and accessible. |
| DEV-006 | Build ToolShell + PrivacyIndicator | Reusable component has idle/selected/processing/result/error regions. |
| DEV-007 | Build FilePicker | Keyboard + drag/drop; validation; no upload occurs automatically. |
| DEV-008 | Integrate pdf-lib Merge engine | Two fixture PDFs merge locally with exact page order. |
| DEV-009 | Add Merge PDF page | Full user flow works on desktop/mobile. |
| DEV-010 | Add tests | Unit + Playwright merge smoke + network assertion proving local processing. |

# 6. Definition of Done

Requirement/user story satisfied and acceptance test passes.

Unit/integration/E2E coverage appropriate to risk.

No new accessibility blocker; keyboard path works.

Privacy mode matches actual network behavior.

Errors are handled; no raw engine/internal error exposed.

Mobile layout checked.

Relevant documentation/ADR/tool registry updated.

CI green and code reviewed before merge.

# 7. Scope Control

No AI features during MVP implementation.

No account system 'because we may need it later'.

No database/Redis until a story actually needs durable state/queueing.

No redesign of frozen architecture by Codex without an explicit ADR/change.

No new tool enters P0 merely because it is easy to code.

# 8. Decision Checkpoints

| Checkpoint | Decision |
| --- | --- |
| After local benchmarks | Maximum practical local file/page limits. |
| After LibreOffice benchmark | Word→PDF production limits and font strategy. |
| After PDF→Word spike | Keep P0 or move V1.1. Decided: moved to V1.1 (ADR-027). |
| After compression spike | Engine/modes or scope reduction. Decided: on-device engine with three profiles (ADR-025). |
| After processor benchmark | Production host/instance class and time/memory quotas. |
| Before launch | Retention duration, rate limits, legal/privacy wording. |
| After traffic | Whether Redis/Postgres/object storage are actually needed. |

# 9. Project Management

Use GitHub Issues/Projects or equivalent with epics and small implementation tasks. Every coding task should reference the relevant requirement/epic. Avoid a single mega-prompt asking Codex to build the entire platform.

# 10. Decision

APPROVED BUILD ROADMAP: vertical slices, Merge PDF first, server architecture only after local foundation, benchmark hard conversions before promising them, and launch only after hardening.